ENGINEERING PROSPECTUS

PROJECT AETHER

Active Semantic Simulation Engine

Version 3.0 | Pre-Production Specification

Status: APPROVED FOR IMPLEMENTATION

Date: February 2026

Platform: Linux (Primary) | Windows (First-Class) | macOS (Community)

# 1. Executive Summary

## 1.1 The Objective

Transition AI-assisted software engineering from stateless retrieval (treating code as text to be searched) to stateful simulation (treating code as a verified, living graph). Unlike RAG-based tools such as Copilot and Cursor, AETHER maintains persistent semantic understanding of code intent, provenance, and behavior.

## 1.2 The Solution

AETHER is a local-first background daemon that maintains three synchronized data structures:

- Recursive Semantic Shadow (RSS): Real-time, structured annotations (SIR) of code intent, stored as a Merkle Tree of Meaning.

- Temporal Knowledge Graph: A property graph linking code nodes to commits, tickets, and pull requests, capturing why code changed.

- Ghost Runtime: An invisible sandbox environment that compiles, type-checks, and tests AI suggestions before the developer ever sees them.

## 1.3 V3.0 Major Architecture Shifts

- Cloud-First Intelligence: Day 1 ships with Gemini 3 Flash as the primary inference engine for SIR generation. Local models (Qwen3-4B) become a Phase 2 optimization for offline/privacy users. This eliminates ML dependencies from the MVP binary.

- Pluggable Embedding Backends: Embedding and reranking support three backends: API (Gemini/Voyage, Day 1 default), Candle-embedded (Phase 2 local), and Ollama (optional). All share a unified provider interface.

- LSP-First Architecture: Core daemon exposes a Language Server Protocol interface from Phase 1, enabling editor-agnostic support (VS Code, Neovim, Zed, JetBrains).

- Daemon Architecture: All heavy computation runs in a headless Rust daemon (aetherd), preventing editor UI freezes.

- Hybrid Windows Virtualization: WSL2/Firecracker primary, Hyper-V isolated containers as fallback.

- Critical Bug Fixes: Resolved Ripple Avalanche bug (byte-offset IDs), switched to BLAKE3 hashing, reduced watcher debounce from 2s to 300ms.

# 2. Consolidated Decision Register

The following ten architectural decisions were evaluated across multiple independent reviews and locked for V3.0 implementation.

| # | Decision | Resolution | Rationale |
| --- | --- | --- | --- |
| 1 | Editor Strategy | LSP-First (Phase 1) | Daemon exposes LSP interface directly via tower-lsp. VS Code is first client, but Neovim/Zed/JetBrains supported from day one. No editor-specific logic in core. |
| 2 | Graph Database | KuzuDB (Embedded) | Cypher-compatible, no Docker required, efficient with Arrow/LanceDB. Clean interface allows enterprise swap to Neo4j/Memgraph. |
| 3 | Vector Storage | LanceDB (Embedded) | Serverless local vector storage. Rust-native adjacency. Hybrid retrieval (BM25 + vector) with backup/compaction strategy. |
| 4 | Embedding Model | Pluggable (API default) | Day 1: gemini-embedding-001 via API. Phase 2: Qwen3-Embedding-0.6B via Candle (local). Provider interface abstracts backend. |
| 5 | Inference Runtime | Cloud API (Day 1) | Gemini 3 Flash via reqwest. No local ML dependencies in MVP. Phase 2 adds Ollama/llama.cpp for offline capability. |
| 6 | Git Integration | Hybrid (Config Tracked) | .aether/config.toml committed. Vectors, SIR, graph data gitignored. Team sharing via aether sync --export. |
| 7 | Telemetry | Opt-In Only | Strict privacy. Aggregate metrics only, no code content. Users must explicitly enable. |
| 8 | Process Model | Background Daemon | CLI tool (aether) spawns daemon. LSP clients connect to daemon. Prevents editor UI freezes. |
| 9 | Language Priority | TypeScript and Rust | Phase 1 targets these two Full Tier languages. Dogfooding: AETHER (Rust) builds itself. Python added Phase 1.5 as Standard tier. |
| 10 | Platform Strategy | Linux Primary, Windows First-Class | Linux: Firecracker MicroVMs. Windows: WSL2/Firecracker or Hyper-V fallback. macOS: Community-supported (Docker). |

# 3. Core Architecture

The system runs as a background process (aetherd) coordinated by a central Event Bus. Four asynchronous engines communicate via typed events. An LSP server layer translates engine state into editor-consumable diagnostics, hovers, and completions.

## 3.1 Engine I: Recursive Semantic Shadow (RSS)

Responsibility: Real-time code understanding via a Merkle Tree of Meaning.

Each node in the tree stores a SIR (Structured Intermediate Representation) JSON annotation capturing intent, side effects, dependencies, types, and error modes. The tree is stored in LanceDB with embeddings for semantic search.

### 3.1.1 Semantic Addressing (Bug Fix)

V2.0 used byte offsets for node identity (start_byte, end_byte). This caused the Ripple Avalanche bug: adding a single newline at the top of a file changed every node ID, triggering full re-vectorization. V3.0 uses Semantic Addressing:

Node ID = BLAKE3( file_path + language + node_kind + parent_symbol_path + normalized_signature )

Including language and node_kind prevents collisions across different construct types. This ensures IDs persist when lines shift, renames propagate correctly, and incremental updates remain truly incremental. BLAKE3 replaces the mislabeled FNV-1a hash for collision resistance and speed.

### 3.1.2 The Ripple Update Algorithm

- Change Detection: File watcher (300ms debounce, down from 2000ms) triggers Tree-sitter incremental parse. Events coalesced by file path; git checkout storms handled via bounded queue with rescan fallback.

- Diff Extraction: Changed AST nodes identified by semantic address. Only genuinely modified functions are flagged.

- SIR Generation: Changed node text sent to the active inference backend (Gemini 3 Flash API on Day 1, or local Qwen3-4B in offline mode). Returns SIR JSON.

- SIR Canonicalization: JSON keys sorted alphabetically, lists sorted by stable criteria, consistent formatting applied before embedding. Prevents fake drift where semantically identical annotations produce different vectors.

- Vector Gating: Embedding backend computes cosine distance between old and new SIR. If distance < language-calibrated threshold, propagation stops. If above threshold, parent File-level SIR is re-summarized.

### 3.1.3 Adaptive Similarity Thresholds

| Language | Threshold | Rationale |
| --- | --- | --- |
| TypeScript | 0.12 | Moderate surface syntax variation per semantic change |
| Rust | 0.15 | Rich type annotations create larger surface diffs for small semantic changes |
| Python | 0.08 | Minimal syntax; small text changes often reflect real semantic shifts |
| Go | 0.10 | Explicit error handling inflates surface changes |
| Java | 0.11 | Verbose syntax with boilerplate |
| Ruby | 0.08 | Concise syntax similar to Python |

Note: Thresholds are initial calibration values. Production deployment will train per-language adaptive thresholds from repository history.

## 3.2 Engine II: Temporal Knowledge Graph

Responsibility: Context and provenance, answering 'why did this code change?'

A property graph in KuzuDB (embedded, Cypher-compatible) links code symbols to commits, tickets, pull requests, and review comments.

### 3.2.1 Graph Schema

| Node Types | Edge Types |
| --- | --- |
| Symbol (function, class, type) | CALLS, DEPENDS_ON |
| File | MODIFIED_BY |
| Commit | FIXES_ISSUE, INTRODUCED_IN |
| Ticket (Jira, Linear, GitHub Issue) | LINKED_TO |
| Author | AUTHORED_BY |
| PullRequest | REVIEWED_IN |
| ReviewComment | COMMENT_ON, REVERTS |

### 3.2.2 Ingestion Strategy

- Hot Graph (0-6 months): Fully indexed in KuzuDB. Sub-millisecond queries.

- Warm Archive (6-24 months): Compressed on-disk. 200ms load on demand.

- Cold Archive (24+ months): Summary-level only. Aggregated statistics.

- Async Blame: Git operations run on a low-priority thread pool. The graph engine subscribes to ParseEvents and updates edges asynchronously, never blocking the Semantic Shadow.

- Hybrid Linking: Pattern matching for ticket IDs (30-40% of commits), LLM intent extraction for unlinked commits, temporal heuristic linking (proximity + file overlap), PR backfill.

## 3.3 Engine III: Ghost Runtime

Responsibility: Verification of AI-generated code before the developer sees it.

### 3.3.1 Platform-Adaptive Sandbox

| Platform | Primary Strategy | Fallback | Cold Start |
| --- | --- | --- | --- |
| Linux (KVM) | Firecracker MicroVM | Docker | < 125ms |
| Windows (WSL2 + KVM) | Firecracker via WSL2 | Hyper-V Isolated Containers | ~200ms |
| Windows (No WSL2) | Hyper-V Isolated Containers | Degraded (no Ghost) | ~1.5s (warm pool) |
| macOS | Docker (Copy-Exec) | Degraded (no Ghost) | ~500ms |

Warm Pool Optimization: On Windows/Hyper-V, 2-3 containers are kept paused but ready, masking the 1.5s boot time. On Linux, Firecracker CoW snapshots enable near-instant cloning.

### 3.3.2 Multi-Layer Verification Pipeline

| Layer | Check | Tool | AI Dependency | Status |
| --- | --- | --- | --- | --- |
| 1 | Syntax Validation | Tree-sitter | None | REQUIRED |
| 2 | Type Checking | tsc --noEmit / cargo check | None | REQUIRED |
| 3 | Linting | ESLint / Clippy | None | REQUIRED |
| 4 | Property-Based Testing | Hypothesis / fast-check | Algorithmic | REQUIRED |
| 5 | AI-Generated Unit Tests | Ghost Runner | Full | ADVISORY ONLY |

Layers 1-4 are AI-independent and provide hard guarantees. Layer 5 is advisory and marked as such to address the circularity problem of AI testing AI code.

### 3.3.3 Environment Resolution (Onion Strategy)

- Layer 1 - Container Reflection: Parse Dockerfile/docker-compose.yml to reconstruct the exact environment. Ideal path.

- Layer 2 - Volume Mounting: Mount local node_modules/target into the sandbox. Faster but less isolated.

- Layer 3 - Semantic Mocking: Generate mock objects for external dependencies. Degraded mode for complex environments.

# 4. Inference Architecture

AETHER V3.0 adopts a cloud-first intelligence strategy. The primary Day 1 path uses Gemini 3 Flash for SIR generation and API-based embeddings, eliminating ML dependencies from the core binary. Local inference is a Phase 2 optimization for offline/privacy users.

## 4.1 Deployment Profiles

AETHER supports three deployment profiles, auto-detected at startup based on configuration and available resources:

| Profile | Inference | Embeddings | Dependencies | Use Case |
| --- | --- | --- | --- | --- |
| Cloud-Only (Day 1 Default) | Gemini 3 Flash API | gemini-embedding-001 API | reqwest (HTTP client). Zero ML deps. | Fastest setup. Smallest binary. Requires internet + API key. |
| Hybrid (Phase 2) | Gemini 3 Flash API | Qwen3-Embedding-0.6B via Candle (local) | Candle ML runtime compiled in. | API for reasoning, local for search. No API calls for retrieval queries. |
| Full Local (Phase 2+) | Qwen3-4B via Ollama or llama.cpp | Qwen3-Embedding-0.6B via Candle | Ollama or llama-cpp-2 + Candle. | Air-gapped capable. Full offline. Requires GPU for good performance. |

## 4.2 Model Tiers

| Tier | Model | Parameters | Hardware | Use Case | Cost |
| --- | --- | --- | --- | --- | --- |
| 3 (Cloud, Primary) | Gemini 3 Flash | Proprietary | Network | SIR generation, massive context (1M tokens), heavy analysis | $0.50 / $3.00 per 1M tokens |
| 3-alt | GLM-4.7 | 358B MoE (MIT) | Network | Long output (128K tokens), open-weight cloud | $0.40 / $1.50 per 1M tokens |
| 3-premium | Claude Sonnet 4.5 | Proprietary | Network | Highest-quality analysis when cost is secondary | Standard API pricing |
| 1 (Local, Phase 2+) | Qwen3-4B (Q4_K_M) | 4B | CPU, ~3GB RAM | Leaf SIR generation, simple edits, offline | Free (local) |
| 2 (Local Enhanced) | Qwen3-8B (Q4_K_M) | 8B | GPU 6GB+ VRAM | Complex SIR, reasoning tasks, offline | Free (local) |
| 2+ (Workstation) | Qwen3-30B-A3B (MoE) | 30B (3.3B active) | GPU 24GB+ VRAM | Repo-wide analysis, multi-file reasoning | Free (local) |

Note: Tier numbering reflects capability, not priority. Cloud Tier 3 is the Day 1 default. Local Tiers 1-2 are added in Phase 2 for offline capability.

Important correction from V2.0: The Qwen3-30B-A3B MoE model activates only 3.3B parameters per token, making it fast at inference, but the full 30B model must still reside in memory. It requires 24GB+ VRAM or cloud self-hosting, not 6GB as originally specified.

## 4.3 Embedding and Retrieval Pipeline

AETHER uses a three-stage hybrid retrieval pipeline combining lexical precision (critical for identifiers) with semantic understanding. The embedding backend is pluggable:

| Backend | Model | Latency | When Used |
| --- | --- | --- | --- |
| API (Day 1 Default) | gemini-embedding-001 | ~50ms (network) | Cloud-Only and Hybrid (fallback) profiles. No local ML deps. Matryoshka MRL, 3072 default dims (use 768 for Qwen3 parity). |
| API Alternative | Voyage Code 3 | ~50ms (network) | Code-specialized. Higher quality for code retrieval. Slightly higher cost. |
| Candle (Phase 2) | Qwen3-Embedding-0.6B (quantized) | ~15ms (local) | Hybrid and Full Local profiles. Zero API calls for search. |
| Ollama (Optional) | Any GGUF embedding model | ~20ms (local) | For users who already run Ollama. Plug-in, not default. |

### 4.3.1 Three-Stage Retrieval

- Stage 1 - Lexical Shortlist: BM25/lexical matching on symbol names, file paths, and identifiers. Fast and precise for exact matches. Critical for codebases where identifier names carry strong semantic signal.

- Stage 2 - Vector Expansion: Active embedding backend generates instruction-aware vectors. Three fixed task instructions: 'Retrieve functions by behavior/side-effects', 'Retrieve by API contract/types', 'Retrieve by dependencies/calls'.

- Stage 3 - Reranking: Qwen3-Reranker-0.6B (local via Candle, Phase 2) or Cohere Rerank API (Day 1) scores and reorders combined results. Ensures the most relevant code surfaces for LLM context.

Canonicalization requirement: SIR JSON must use stable key ordering, stable list ordering, and consistent formatting before embedding. This prevents fake drift where semantically identical annotations ({a:1, b:2} vs {b:2, a:1}) produce different vectors.

## 4.4 SIR Reasoning Mode

For local inference (Phase 2+), Qwen3 supports dual-mode operation. AETHER exploits this:

| Mode | When Used | Latency | Quality |
| --- | --- | --- | --- |
| Non-thinking | Renames, formatting, simple edits | ~200ms | Sufficient for trivial changes |
| Thinking (auto) | Logic changes, new functions, refactors | ~1-3s | Chain-of-thought improves SIR accuracy |
| Thinking (forced) | User-requested deep analysis | ~3-8s | Maximum reasoning for complex code |

The sir_reasoning config option controls this: 'off' (always non-thinking), 'auto' (model decides based on diff complexity), or 'on' (always thinking). For cloud inference (Gemini 3 Flash), reasoning depth is controlled via the four-tier thinking budget (minimal/low/medium/high).

## 4.5 Provider Interface

All inference and embedding calls route through a unified provider interface trait. This ensures any backend can be swapped without changing engine logic:

- InferenceProvider: async fn generate_sir(node_text: &str, context: &SirContext) -> Result<SirAnnotation>

- EmbeddingProvider: async fn embed(text: &str, instruction: &str) -> Result<Vec<f32>>

- RerankProvider: async fn rerank(query: &str, documents: &[&str]) -> Result<Vec<RankedResult>>

Concrete implementations: GeminiProvider, OllamaProvider, CandleProvider, VoyageProvider. Configuration selects which implementation is active for each role.

# 5. Technology Stack Specification

| Component | Technology | Rationale |
| --- | --- | --- |
| Daemon Language | Rust (Tokio async runtime) | Memory safety, zero-cost abstractions, raw speed |
| Parser | Tree-sitter (incremental) | Non-negotiable for incremental parsing performance |
| ID Hashing | BLAKE3 | Replacing FNV-1a for collision resistance + speed |
| LSP Server | tower-lsp (Rust) | Async LSP framework compatible with Tokio runtime |
| HTTP Client | reqwest (with JSON feature) | Async HTTP for Gemini/cloud API calls |
| Inference (Day 1) | Gemini 3 Flash API | Cloud-first. Zero local ML dependencies for MVP |
| Inference (Phase 2) | Ollama / llama-cpp-2 | Local offline capability. Phase 2 addition |
| Local ML (Phase 2) | Candle (Hugging Face Rust ML) | Rust-native embeddings inside daemon binary. No Python. |
| Embeddings (Day 1) | gemini-embedding-001 API | API-based. No local ML deps. ~$0.01/M tokens |
| Embeddings (Phase 2) | Qwen3-Embedding-0.6B via Candle | Local, instruction-aware, Matryoshka dimensions |
| Reranker (Phase 2) | Qwen3-Reranker-0.6B via Candle | Paired with Qwen3 embeddings for coherent pipeline |
| Graph DB | KuzuDB (embedded) | Cypher-compatible, Arrow-native, no Docker required |
| Vector DB | LanceDB (embedded) | Serverless, Rust-native, metadata hybrid queries |
| CLI Framework | Clap (Rust) | Derive-based argument parsing |
| Git Integration | gix (gitoxide) | Pure-Rust git implementation, async-compatible |
| File Watching | notify + debouncer | Cross-platform file system events, 300ms debounce |
| Serialization | serde + serde_json + toml | Standard Rust serialization ecosystem |
| Logging | tracing + tracing-subscriber | Structured, async-compatible logging |

## 5.1 Phase 1 Cargo Dependencies

Minimal dependency set for the Day 1 cloud-first architecture:

- blake3 = "1.5" - Semantic address hashing

- reqwest = { version = "0.12", features = ["json"] } - Gemini API calls

- tower-lsp = "0.20" - LSP server framework

- tree-sitter = "0.24" - Incremental parsing

- lancedb - Vector storage

- kuzudb - Graph storage

- serde, serde_json, toml - Serialization

- tokio - Async runtime

- tracing - Structured logging

- notify - File watching

- gix - Git operations

- clap - CLI argument parsing

Not included in Phase 1: candle-core, candle-nn (Phase 2), llama-cpp-2 (Phase 2). This keeps the MVP binary small and eliminates ML compilation complexity.

# 6. Platform Strategy

AETHER targets Linux as the primary platform and Windows as first-class. macOS receives community-level support.

## 6.1 Linux (Primary)

- Full feature parity. All engines operational.

- Ghost Runtime: Firecracker MicroVMs via KVM. < 125ms cold start, < 5MB RAM overhead per VM.

- Inference: Gemini API (Day 1). Native Ollama/llama.cpp with GPU acceleration via CUDA or ROCm (Phase 2).

- File watching: inotify-based, near-instant change detection.

## 6.2 Windows (First-Class)

AETHER auto-detects the best available runtime at startup:

- Path A (WSL2 + KVM): If WSL2 is installed and supports nested virtualization, AETHER runs Firecracker inside WSL2. Near-Linux performance (~200ms cold start). This is the recommended Windows configuration.

- Path B (Hyper-V): If WSL2 is unavailable or KVM is not supported, AETHER falls back to Docker with Hyper-V isolation. Each container gets its own kernel for VM-level security. A warm pool of 2-3 paused containers masks the ~1.5s boot time.

- Path C (Degraded): If neither WSL2 nor Hyper-V is available (e.g., Windows Home without WSL2), Ghost Runtime is disabled. Engines I and II operate normally.

## 6.3 macOS (Community-Supported)

Docker containers with copy-execution strategy. No Firecracker (macOS lacks KVM). Engines I and II are fully operational. Ghost Runtime works but with higher latency (~500ms cold start). Not optimized, not a priority.

# 7. SIR Schema Specification

Every code construct (function, class, type) receives a SIR annotation in the following JSON schema:

| Field | Type | Description |
| --- | --- | --- |
| intent | string | Natural language description of the code's purpose |
| side_effects | string[] | Observable effects: database writes, network calls, file I/O |
| dependencies | string[] | Direct dependencies: other functions, modules, libraries |
| input_types | TypeSpec[] | Input parameter types with name, type, optional flag |
| output_type | string? | Return type annotation |
| error_modes | string[] | Known error/exception modes |
| complexity | enum | Low ¦ Medium ¦ High ¦ Critical ¦ Unknown |
| last_modified_commit | string? | Git commit hash of last change |
| confidence | float | Model confidence score (0.0-1.0). Below 0.5 marked 'Low Confidence' |
| metadata | HashMap | Language-specific extensions |

## 7.1 SIR Hierarchy

- Level 1 (Leaf): Function/class-level SIR. Generated by active inference backend (Gemini 3 Flash or Qwen3-4B) from source code.

- Level 2 (File): Aggregated from Level 1 nodes via deterministic rollup + tiny LLM touchup only when needed. Captures file-level exports, imports, and combined side effects.

- Level 3 (Module): Aggregated from Level 2 nodes. Captures module-level public API and internal dependency structure.

Design principle: Leaf SIR uses strict JSON schema via LLM generation. File/module SIR is primarily deterministic aggregation, with LLM touchups only when the aggregation is ambiguous. This reduces drift, cost, and embedding noise.

# 8. V2.0 Codebase Audit: Critical Bugs Fixed

Independent reviews identified four critical issues in the V2.0 scaffold that must be resolved before Phase 1 development begins.

## 8.1 [CRITICAL] Ripple Avalanche Bug

Location: crates/aether-parser/src/node.rs

Severity: Critical - breaks incremental architecture entirely

Issue: Node IDs were computed from byte offsets (start_byte, end_byte). Adding a single newline at the top of a file changed every node ID, causing full re-vectorization.

Fix: Switch to Semantic Addressing. Node ID = BLAKE3(file_path + language + node_kind + parent_symbol_path + normalized_signature). IDs now persist when lines shift.

## 8.2 [HIGH] FNV Hash Masquerading as MD5

Location: crates/aether-parser/src/node.rs

Issue: Function named md5_hash() implemented FNV-1a (offset 0xcbf29ce484222325). FNV is fast but collision-prone in large string sets.

Fix: Replace with BLAKE3. Faster than MD5/SHA-1 and cryptographically secure.

## 8.3 [MEDIUM] Watcher Debounce Too High

Location: crates/aether-parser/src/watcher.rs

Issue: debounce_ms set to 2000 (2 seconds). Makes the tool feel unresponsive.

Fix: Reduce to 300ms. Implement bounded processing queue (mpsc::channel(1024)) so git checkout storms (1000+ files) don't crash the watcher. Coalesce events by file path.

## 8.4 [MEDIUM] Naive Secret Scanning

Location: crates/aether-config/src/lib.rs

Issue: Simple glob patterns (*_KEY, *_SECRET) miss real secrets and generate false positives.

Fix: Replace with high-entropy regex patterns similar to trufflehog/git-secrets. Match on entropy + known patterns.

# 9. Implementation Roadmap

## 9.1 Phase 1: The Observer (Weeks 1-8)

Goal: Ship the Daemon + LSP server with live intent summaries. Cloud-first (Gemini 3 Flash). Zero local ML dependencies.

| Week | Workstream | Deliverable |
| --- | --- | --- |
| 1 | Parser Fix | Implement Semantic Addressing + BLAKE3. Fix Ripple Avalanche. Include language:node_kind in hash. |
| 2 | Vector Pipeline | Integrate LanceDB + gemini-embedding-001 API. Implement SIR canonicalization. |
| 3-4 | SIR Engine | Implement JSON schema generation via Gemini 3 Flash API (reqwest). Provider interface trait. |
| 5-6 | LSP Server | tower-lsp integration. textDocument/hover returns SIR summaries. textDocument/diagnostic integration. |
| 7 | CLI | aether init (validate API key), aether watch (daemon), aether status. No Ollama dependency. |
| 8 | VS Code Client | Thin extension that connects to LSP. Hover tooltips showing intent. Tree view of SIR hierarchy. |

## 9.2 Phase 1.5: Local Embeddings (Weeks 9-10)

Goal: Add Candle-based local embeddings. Eliminate API calls for vector search while keeping Gemini for SIR generation (Hybrid profile).

| Week | Workstream | Deliverable |
| --- | --- | --- |
| 9 | Candle Integration | Compile Qwen3-Embedding-0.6B into daemon via Candle. Quantized weights (~250MB download on first run). |
| 10 | Provider Switch | EmbeddingProvider trait implementation for Candle. Config toggle between API and local embeddings. Benchmark both. |

## 9.3 Phase 2: The Historian (Weeks 11-16)

Goal: 'Why did this change?' hover tooltips with ticket/PR context. Add Python as Standard tier language.

| Week | Workstream | Deliverable |
| --- | --- | --- |
| 11-12 | Git Integration | gix-based blame walker. Async thread pool for git operations. |
| 13-14 | Graph Engine | KuzuDB schema. Commit/ticket/PR node ingestion. |
| 15 | Connectors | Jira, Linear, GitHub Issues API connectors for ticket resolution. |
| 16 | Python Support | Tree-sitter Python parser. Standard tier (Layers 1-3, no Ghost verification). Adaptive threshold calibration. |

## 9.4 Phase 3: The Ghost (Weeks 17-26)

Goal: Verified autocomplete with compilation guarantees. Local inference option via Ollama.

| Week | Workstream | Deliverable |
| --- | --- | --- |
| 17-19 | Sandbox Trait | Abstract execution backend. Firecracker (Linux) + Hyper-V (Windows). Clear degraded mode definition. |
| 20-22 | Mocker + Verify | Semantic mock generation. The Suggest -> Verify -> Fix -> Verify agent loop. |
| 23-24 | Local Inference | OllamaProvider implementation. Qwen3-4B/8B integration. Full Local deployment profile. |
| 25-26 | Integration | Ghost diagnostic integration with LSP. End-to-end testing across all deployment profiles. |

## 9.5 Phase 4: R&D Track (Months 7-18)

- Bi-Directional Bridge: English-to-code and code-to-English synchronization. R&D track, not gating release.

- Team Collaboration: Shared .aether/ directory sync server. Graph federation across team members.

- Enterprise Connectors: LDAP/SSO, audit logging, Neo4j/Memgraph graph backend swap.

- Additional Languages: Go, Java, Ruby, Kotlin promoted through language tiers based on demand.

# 10. Configuration Defaults

Default .aether/config.toml shipped with aether init:

[general]

mode = "daemon"

project_name = "auto"

log_level = "info"

git_strategy = "hybrid"  # Track config, ignore vectors/sir/graph

[parser]

debounce_ms = 300

max_file_size = 1000000  # 1MB

extensions = ["ts", "tsx", "js", "jsx", "rs"]

[inference]

provider = "gemini"  # Day 1 default: cloud API

model = "gemini-3-flash"

api_key_env = "GEMINI_API_KEY"

sir_reasoning = "auto"  # off | auto | on (local models only)

[inference.alternatives]

glm = { provider = "zai", model = "glm-4.7" }

claude = { provider = "anthropic", model = "claude-sonnet-4-5" }

[inference.local]  # Phase 2+, disabled by default

enabled = false

provider = "ollama"

model = "qwen3:4b-instruct-q4_k_m"

enhanced_model = "qwen3:8b-instruct-q4_k_m"

[embeddings]

provider = "gemini"  # Day 1 default: API embeddings

model = "gemini-embedding-001"

[embeddings.alternatives]

voyage = { provider = "voyage", model = "voyage-code-3" }

[embeddings.local]  # Phase 2+, disabled by default

enabled = false

backend = "candle"  # candle | ollama

model = "Qwen/Qwen3-Embedding-0.6B"

[reranker]

provider = "none"  # Day 1: skip reranking. Phase 2: "candle" or "cohere"

[reranker.local]

model = "Qwen/Qwen3-Reranker-0.6B"

[ghost]

enabled = false  # Phase 3 feature flag. Enable after sandbox is built.

timeout_seconds = 30

max_memory_mb = 512

max_retries = 3

windows_backend = "auto"  # auto | wsl2 | hyperv | disabled

warm_pool_size = 2

[security]

sandbox_network = false

secret_patterns = [

"(?i)(api[_-]?key|api[_-]?secret)",

"(?i)(access[_-]?token|auth[_-]?token)",

"(?i)(password|passwd|pwd)\\s*[:=]",

"(?i)(secret[_-]?key|private[_-]?key)",

"[A-Za-z0-9+/]{40,}={0,2}",

"(?i)bearer\\s+[A-Za-z0-9._~+/=-]+"

]

# 11. Risk Assessment

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| API Dependency / Outage | High | Low | Provider interface enables instant fallback to alternative APIs (GLM-4.7, Claude). Phase 2 adds full offline capability via Ollama. |
| API Cost Overrun | Medium | Medium | Rate limiting in daemon. Budget alerts. Hybrid profile reduces API calls to SIR-only. Local embeddings eliminate ~70% of API calls. |
| Windows Hyper-V Latency | Medium | High | Warm pool of 2-3 paused containers. WSL2 recommended path. |
| Binary Bloat (Phase 2) | Medium | Certain | Candle adds ~15MB to binary. Model weights (~250MB embedding, ~2.5GB LLM) downloaded on first run, not bundled. |
| Model Hallucination in SIR | High | Medium | Confidence scores in SIR. Below 0.5 marked 'Low Confidence'. Layers 1-4 of Ghost verification are AI-independent. |
| Event Storm in Large Repos | Medium | Medium | Dedupe rules, collapse rules by file path, idempotent engine handlers. Bounded queue with rescan fallback. |
| KuzuDB Immaturity | Low | Low | Clean graph interface trait allows swap to Neo4j/Memgraph. Export/import tooling for data recovery. |
| Embedding Backend Drift | Medium | Low | Switching embedding model requires re-vectorization. Mitigated by storing model version in metadata and supporting incremental migration. |

# 12. Hardware Requirements

| Tier | CPU | RAM | GPU | Capabilities |
| --- | --- | --- | --- | --- |
| Cloud-Assisted (Day 1 Default) | 4+ cores | 8 GB | None | Gemini API inference + embeddings. Full Ghost Runtime via Firecracker/Hyper-V. Requires internet. |
| Minimum (Offline) | 4 cores | 8 GB | None | Tier 1 local inference (CPU), local Candle embeddings, Engines I+II, no Ghost Runtime |
| Recommended | 8 cores | 16 GB | 6GB VRAM | Tier 2 GPU inference, full Ghost Runtime, fast local embeddings |
| Optimal | 12+ cores | 32 GB | 24GB+ VRAM | Tier 2+ (MoE 30B-A3B), speculative prefetch, warm pool |

## 12.1 Cost Model

For developers using cloud acceleration, estimated monthly costs based on typical usage (50 SIR generations/day, 10 complex analyses/day, ~500 embedding calls/day):

| Provider | Monthly Estimate | Notes |
| --- | --- | --- |
| Gemini 3 Flash + gemini-embedding-001 | $8 - $25 | Primary Day 1 stack. SIR at $0.50/1M input, embeddings at ~$0.01/1M tokens. |
| Hybrid (Gemini SIR + local embeddings) | $5 - $15 | Phase 2. Eliminates ~70% of API calls (embedding queries go local). |
| GLM-4.7 | $6 - $20 | Alternative. Good for long-output generation. |
| Claude Sonnet 4.5 | $20 - $50 | Premium tier. Highest quality, highest cost. |
| Full Local | $0 | Phase 2+. Requires GPU hardware. Electricity only. |

# 13. Evaluation Methodology

## 13.1 Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Suggestion Acceptance Rate | > 45% | Percentage of Ghost-verified suggestions accepted by user |
| Compilation Success Rate | > 95% | Suggestions that compile on first attempt |
| SIR Accuracy | > 80% | Human evaluation of SIR intent correctness (sample-based) |
| Incremental Parse Latency | < 10ms | p95 time from file change to AST diff |
| SIR Generation Latency | < 2s (Cloud) | p95 time from AST diff to updated SIR annotation |
| Vector Search Latency | < 50ms | p95 time for top-50 retrieval from LanceDB |
| Ghost Cold Start | < 200ms (Linux) | Time from verification request to sandbox ready |

## 13.2 Benchmarks

- SWE-bench: End-to-end code generation and verification against real GitHub issues.

- HumanEval-X: Multi-language code completion accuracy.

- Internal Dogfooding: AETHER developing itself. Measure time-to-contribution for new developers.

# 14. Development Guidelines

- Git: Add .aether/vectors/, .aether/sir/, .aether/graph/ to .gitignore. Only .aether/config.toml is tracked.

- Testing: cargo test for unit tests. Integration tests must verify daemon lifecycle (spawn, health check, shutdown).

- Style: All Rust code must pass cargo clippy -- -D warnings and cargo fmt --check.

- ADRs: All architectural decisions documented in docs/architecture/ADR-NNN-*.md.

- Benchmarks: Performance-critical paths must have criterion benchmarks in benches/ directories.

- LSP Protocol: Follow LSP specification strictly. Test against VS Code, Neovim (nvim-lspconfig), and Zed.

- Event Bus: All engine handlers must be idempotent. Duplicate events must produce the same result as single events.

- Provider Interface: All new inference/embedding integrations must implement the provider trait. No direct API calls outside the provider layer.